### Attachment

### TERMS of REFERENCE

# International Environmental and Social Safeguards Specialist

# Country Climate Resilient Sustainable Irrigation and Water Drought and Flood Mitigation (CCRSIWDFMP)” Project,

PPSF Grant Number S000655

| Contract No | CAM-PMU-ICS-16 |  |  |
| --- | --- | --- | --- |
| Position | International Environmental and Social Safeguards Specialist |  |  |
| Source | International | Category | Individual |
| Type of Contract | Time-based (Days/Inputs), including work from home arrangement |  |  |
| Contract Duration | 12 months (145 days inputs) |  |  |
| Duty Stations | PMU-MOWRAM |  |  |

- Background

The Royal Government of Cambodia (RGC) requested the Asian Infrastructure Investment Bank (AIIB) assistance to provide financing of USD200 million for the first phase of “Country Climate Resilience for Sustainable Irrigation and Water Flood and Drought Mitigation Project (CCRSIWFDMP)”. In May 2024, the AIIB signed a Grant Agreement of USD 4,950,000 under Project Preparation Special Fund (PPSF) to assist the RGC with preparing the Project, including feasibility study, topographical surveys and geotechnical investigation studies, LiDAR, environmental, social and climate impact assessment (ESCIA) and detailed engineering design (DED), etc.

The project is divided into two phases with a tentative total loan amount of USD 500 million (Phase 1: USD200 million and Phase 2: USD300 million).  The total project cost for Phase 1 is estimated to be USD 220 million, financed by an AIIB loan of USD200 million and USD20 million to be provided by the RGC.

- Project Objective: The proposed underlying investment primarily aims to improve irrigation service delivery and mitigate the impact of flooding and droughts on food production and rural livelihood in Cambodia.

- Project Scope: Interventions are expected to focus mainly on the most affected rice-producing provinces surrounding Tonle Sap Lake, which will be confirmed during the project preparation. In Phase 1, the project focuses more on the improvement of effectiveness and efficiency as well as expanding the potential of irrigation and flood protection of the existing schemes by applying a basin-wide planning approach while the constructions of new facilities requiring a longer term for the study and design will be implemented during Phase 2 of the project.

- Project Components:

Subject to feasibility study outcomes and preparation of the readiness for advanced actions, the project will include the following components which will be implemented applying a basin-wide approach:

Component 1: Strengthening Flood Protection Infrastructures aims to reduce flood risk and vulnerability by rehabilitating, improving, and expanding flood control and protection infrastructures. Envisaged activities under the component include (i) development of catchment development plans, infrastructure safety inspections, rehabilitation and upgrading of flood diversion channels and water storages for improving dry season cropping, (ii) strengthening of slope and bank protection for rivers and water storages for dry season cropping, (iii). reconstruction of water infrastructures damaged by recent floodings (from 2020 and later), (iv) establishing flood early warning systems and, if any piloting innovative solutions identified under Component 3, and, (v) construction of (emergency) spillways on existing reservoirs, to ensure the controlled release of excess water, maintaining the reservoir's water level below a predetermined safe limit and protecting the dam and downstream areas from damage.  (vi) construction of watershed management infrastructures using nature-based solutions in reducing flood extreme magnitude, and implementation of critical measures to comply with AIIB’s requirements on dam safety, including dam inspections, safety analysis and potential rehabilitation.

Component 2: Modernization and Strengthening of Irrigation and Drainage Systems aims to reduce their vulnerability to water stress drought and flooding and to optimize productivity of land and water by rehabilitation, upgrading and modernization of existing irrigation and drainage networks and their management. Activities under this component include: (i) rehabilitating and improving irrigation and drainage infrastructures with a complete system, (ii) rehabilitating and upgrading water storages to cope with intensified droughts, (iii) establishing and strengthening Farmers and Water Users Communities (FWUC), (iv) introducing and disseminating high-efficiency and low-carbon irrigation technologies, (v) The project will: (a) remodel existing reservoirs and/or improve existing reservoirs operation to increase flood protection capacities; (b) introduce flood risk mitigation interventions (e.g. flood dike strengthening, ring levee to protect communities, drainage improvements) with nature-based solutions; (c) develop and operate flood forecasting and early warning systems with the development of flood risk maps; and (d) develop and operate gender-responsive community flood preparedness plans and (vi) if any, piloting innovative solutions identified under Component 3 e.g. nature- based solutions.

Component 3: Flood and Drought Risks Management aims to complement and amplify the infrastructure performance strengthened under Components 1 and 2. The component will establish systems, planning, infrastructure and water resource management that continuously provide insights into the changing flood and drought risks, driven by climate change, and identify innovative solutions. Envisaged activities under the component include (i) mapping the flood and drought risks across the country, (ii) establishing and improving hydrological monitoring systems and water modelling, (iii) establishing data processing systems to allow regular updating of the risk maps complementing to the existing program of the establishment of National Water Resources Management Data Center (NWRMDC), (iv) identifying innovative technology and green solutions (may include nature-based solutions) to optimize the impact of Components 1 and 2. The identified innovative solutions could be piloted under Components 1 and 2 and implemented at a larger scale in Phase 2 of the Project. Analytical works under this component will utilize high-accuracy hydrometeorology, spatial, topography, and socio-economic data acquired from primary and secondary sources. They will provide valuable insights for decision-making in strategizing and implementing disaster preparedness and resource allocation. The project will also strengthen hydrometeorological networks by upgrading existing and installing additional rainfall, river flow, and climate stations with remote monitoring and data transmission system.

Component 4: Project Management aims to strengthen the institutional and managerial capacity of MOWRAM, the Provincial Department of Water Resources (PDWRAM), and related implementing agencies in implementing the Project and managing their irrigation and flood protection systems. Envisaged activities under the component include (i) comprehensive capacity gap assessment and, thereafter, development and implementation of training programs, (iii) training programs to enable data-based operation of the irrigation networks, flood management infrastructures, (iv) workshops and capacity development for establishing river basins management committees in the relevant sub-basins and in line with the existing RBMC sub-decree etc. This component will also provide trainings to river basin committees (RBCs) and officials from MOWRAM in river basin management concepts. In the target river basin groups this will include establishing effective RBCs and assisting RBCs in developing and implementing: (a) effective river basin management plans (RBMPs) with performance monitoring and assessment systems; (b) multiple reservoirs integrated operation

- Objective of the Assignment:

The International ES Safeguards Specialist (IESSS) will assist the Executing Agency (EA) and the Implementing Entity (IE); Project Management Unit - Ministry of Water Resources and Meteorology (PMU-MOWRAM) with providing a wide range of technical support and inputs, strategic advice and guidance in relation to the preparation of Environmental and Social (E&S) Safeguard documents mentioned in Section 6 (below).

- Duties and Responsibilities:

The role of the IESSS includes but is not limited to the following responsibilities:

Key tasks:

- Support PMU, under close coordination of the National Project Management Coordinator, in providing continuous E&S technical support and guidance to the Environmental, Health and Safety (EHS) and Social Safeguards Specialists and Gender Specialist of the Feasibility Consultant in delivering the E&S scope as per Section 3.3 of the Feasibility Consultant ToR.

- Undertake technical E&S review on behalf of the PMU of all Feasibility Consultant deliverables with an E&S component, as specified in the Feasibility Consultant ToR. The IESSS will be responsible for determining when these deliverables meet the technical and policy requirements set forth in the Environmental and Social Framework (ESF) of the AIIB (and other relevant requirements of the Bank) and in accordance with the international best practices for gender, social, and environmental safeguards, and in accordance with relevant laws and regulations of the RGC. Once these requirements are achieved, the IESSS will advise the PMU to accept the deliverables (or E&S component of the deliverables). The intent is that deliverables meet the quality requirements of the MOWRAM and the AIIB.

- Technical guidance provided by the IESSS to the FS team will include, but not be limited to:

  - Providing orientation (during the first month following on-boarding) to the EHS, Social and Gender Specialists of the feasibility Consultant team to ensure specialists are fully aware of a) AIIB’s ESF and related requirements and how these relate to the Feasibility Consultant Scope, and b) international good practices in E&S safeguards, gender analysis, and gender action planning. During the orientation period, the IESSS will work with the Specialists and the Feasibility Consultant Project Management Team on a plan and schedule and supporting methods for delivering all dedicated E&S deliverables and E&S inputs to technical etc deliverables. A key aspect of this duty will be to promote and establish a practice of full integration and information sharing between technical and E&S teams / personnel.

  - Providing technical guidance/training (during the second month of on-boarding) to ensure the EHS, Social and Gender Specialists can prepare: a) data collection tools (e.g questionnaire for household survey, guidelines for focus group discussion), and b) conduct stakeholder consultations that are closely aligned with the latest engineering design concept, thereby, saving cost, time, and effort.

  - Supporting the socioeconomic survey and establishment of data collection and consultation methods and implementation practices aligned with the following safeguards documents that the Feasibility Consultant will prepare in accordance with its TOR, including:

    - Environmental Social Management Planning Framework (ESPMF) – Appendix 1 of TOR for FS

    - Land Acquisition and Resettlement Planning Framework (LARPF) - Appendix 2 of TOR for FS

    - Indigenous People Planning Framework (IPPF) – Appendix 3 of TOR for FS

    - ESIA and ESMP requirements (for identified subprojects)

    - Gender Analysis and Gender Action Plan (as part of ESIA/ESMP for subproject).

  - Work closely with the Feasibility Consultant’s Design Engineers and communicate key E&S requirements (AIIB ESF and international good practices). Support the establishing of systems, working practices etc. to check and verify that E&S requirements key to design – such as prioritizing and recording the avoidance of E&S impacts – are being delivered.

  - Attend field trips to provide real-time guidance on surveys and stakeholder consultation to the EHS, Social and Gender Specialists.

  - Support PMU by participating in technical discussions with relevant representatives of line ministries and departments as well as AIIB and other development partners / financing partners on work plans and other project matters.

  - Support PMU in presenting to, and addressing comments of AIIB and other donors on the E&S safeguards preparation process and agreed safeguards reports.

  - Perform other tasks related to safegaurds as requrested by the PMU-MOWRAM, include capacity building to PMU-MOWRAM staff.

- Required Qualifications, Skills and Competencies

The qualified candidates must meet the minimum required qualifications as follows:

- Have a Master’s degree or higher in sociology, rural development, policy analysis, or relevant EHS displines.

- Have at least 10 years of work experience in environmental and social safeguards and gender assessment, in development projects in Cambodia and/or other Southeast Asia countries.

- Have direct work experience with international financing institution such as the World Bank, Asian Infrastructure Investment  Bank, Asian Development Bank, International Fund for Agricultural Development, and/or other financial institutions.

- Whilst the candidate will have a primary discipline, the candidate will have understanding and experience in applying all E&S topics (including gender) covered in AIIBs Environmental and Social Standard (ESS)1, ESS2 and ESS3 in order to effectively deliver the ToR scope.

- Have excellent command of English (both writing and speaking skills) and strong communication and interpersonal skills.

- Being flexible with high capability to meet tight deadlines, and

- Being a good team player, displaying high integrity.

- Supervision and Reporting:

The IESSS will report to the Project Manager, working closely with the National Project Management Coordinator under the guidance and direct supervision of the PMU Project Director. The position is expected to commence in January 2026

The sub-decree of river basin management was issued by MOWRAM in 2015 to operationalize the Law on Water Resources Management enacted in 2007 which set a framework of IWRM and river basin planning. The legislation is the basis for the RBC.

And any other E&S related deliverables as may be agreed to be prepared by the Feasibility Consultant by way of contract or contract change.