### Attachment

### TERMS of REFERENCE

# International Irrigation Design and Modernization Specialist

# Country Climate Resilient Sustainable Irrigation and Water Drought and Flood Mitigation (CCRSIWDFMP)” Project

PPSF Grant Number S000655

| Contract No | CAM-PMU-ICS-15 |  |  |
| --- | --- | --- | --- |
| Position | International Irrigation Design and Modernization Specialist |  |  |
| Source | International | Category | Individual |
| Type of Contract | Time-based (Days/Inputs), including work from home arrangement |  |  |
| Contract Duration | 12 months (150 days inputs) |  |  |
| Duty Stations | PMU-MOWRAM |  |  |

- Background

The Royal Government of Cambodia (RGC) requested the Asian Infrastructure Investment Bank (AIIB) assistance to provide financing of USD200 million for the first phase of “Country Climate Resilience for Sustainable Irrigation and Water Flood and Drought Mitigation Project (CCRSIWFDMP)”. In May 2024, the AIIB signed a Grant Agreement of USD 4,950,000 under Project Preparation Special Fund (PPSF) to assist the RGC with preparing the Project, including feasibility study, topographical surveys and geotechnical investigation studies, LiDAR, environmental, social and climate impact assessment (ESCIA) and detailed engineering design (DED), etc.

The project is divided into two phases with a tentative total loan amount of USD 500 million (Phase 1: USD200 million and Phase 2: USD300 million).  The total project cost for Phase 1 is estimated to be USD 220 million, financed by an AIIB loan of USD200 million and USD20 million to be provided by the RGC.

- Project Objective: The proposed underlying investment primarily aims to improve irrigation service delivery and mitigate the impact of flooding and droughts on food production and rural livelihood in Cambodia.

- Project Scope: Interventions are expected to focus mainly on the most affected rice-producing provinces surrounding Tonle Sap Lake, which will be confirmed during the project preparation. In Phase 1, the project focuses more on the improvement of effectiveness and efficiency as well as expanding the potential of irrigation and flood protection of the existing schemes by applying a basin-wide planning approach while the constructions of new facilities requiring a longer term for the study and design will be implemented during Phase 2 of the project.

- Project Components:

Subject to feasibility study outcomes and preparation of the readiness for advanced actions, the project will include the following components which will be implemented applying a basin-wide approach:

Component 1: Strengthening Flood Protection Infrastructures aims to reduce flood risk and vulnerability by rehabilitating, improving, and expanding flood control and protection infrastructures. Envisaged activities under the component include (i) development of catchment development plans, infrastructure safety inspections, rehabilitation and upgrading of flood diversion channels and water storages for improving dry season cropping, (ii) strengthening of slope and bank protection for rivers and water storages for dry season cropping, (iii). reconstruction of water infrastructures damaged by recent floodings (from 2020 and later), (iv) establishing flood early warning systems and, if any piloting innovative solutions identified under Component 3, and, (v) construction of (emergency) spillways on existing reservoirs, to ensure the controlled release of excess water, maintaining the reservoir's water level below a predetermined safe limit and protecting the dam and downstream areas from damage.  (vi) construction of watershed management infrastructures using nature-based solutions in reducing flood extreme magnitude, and implementation of critical measures to comply with AIIB’s requirements on dam safety, including dam inspections, safety analysis and potential rehabilitation.

Component 2: Modernization and Strengthening of Irrigation and Drainage Systems aims to reduce their vulnerability to water stress drought and flooding and to optimize productivity of land and water by rehabilitation, upgrading and modernization of existing irrigation and drainage networks and their management. Activities under this component include: (i) rehabilitating and improving irrigation and drainage infrastructures with a complete system, (ii) rehabilitating and upgrading water storages to cope with intensified droughts, (iii) establishing and strengthening Farmers and Water Users Communities (FWUC), (iv) introducing and disseminating high-efficiency and low-carbon irrigation technologies, (v) The project will: (a) remodel existing reservoirs and/or improve existing reservoirs operation to increase flood protection capacities; (b) introduce flood risk mitigation interventions (e.g. flood dike strengthening, ring levee to protect communities, drainage improvements) with nature-based solutions; (c) develop and operate flood forecasting and early warning systems with the development of flood risk maps; and (d) develop and operate gender-responsive community flood preparedness plans and (vi) if any, piloting innovative solutions identified under Component 3 e.g. nature- based solutions.

Component 3: Flood and Drought Risks Management aims to complement and amplify the infrastructure performance strengthened under Components 1 and 2. The component will establish systems, planning, infrastructure and water resource management that continuously provide insights into the changing flood and drought risks, driven by climate change, and identify innovative solutions. Envisaged activities under the component include (i) mapping the flood and drought risks across the country, (ii) establishing and improving hydrological monitoring systems and water modelling, (iii) establishing data processing systems to allow regular updating of the risk maps complementing to the existing program of the establishment of National Water Resources Management Data Center (NWRMDC), (iv) identifying innovative technology and green solutions (may include nature-based solutions) to optimize the impact of Components 1 and 2. The identified innovative solutions could be piloted under Components 1 and 2 and implemented at a larger scale in Phase 2 of the Project. Analytical works under this component will utilize high-accuracy hydrometeorology, spatial, topography, and socio-economic data acquired from primary and secondary sources. They will provide valuable insights for decision-making in strategizing and implementing disaster preparedness and resource allocation. The project will also strengthen hydrometeorological networks by upgrading existing and installing additional rainfall, river flow, and climate stations with remote monitoring and data transmission system.

Component 4: Project Management aims to strengthen the institutional and managerial capacity of MOWRAM, the Provincial Department of Water Resources (PDWRAM), and related implementing agencies in implementing the Project and managing their irrigation and flood protection systems. Envisaged activities under the component include (i) comprehensive capacity gap assessment and, thereafter, development and implementation of training programs, (iii) training programs to enable data-based operation of the irrigation networks, flood management infrastructures, (iv) workshops and capacity development for establishing river basins management committees in the relevant sub-basins and in line with the existing RBMC sub-decree etc. This component will also provide trainings to river basin committees (RBCs) and officials from MOWRAM in river basin management concepts. In the target river basin groups this will include establishing effective RBCs and assisting RBCs in developing and implementing: (a) effective river basin management plans (RBMPs) with performance monitoring and assessment systems; (b) multiple reservoirs integrated operation

- Objective of the Assignment:

The International Irrigation Design and Modernization Specialist (IDMS) will assist the Executing Agency (EA) and the Implementing Entity (IE); Project Management Unit - Ministry of Water Resources and Meteorology (PMU-MOWRAM) with providing a wide range of technical support and inputs, strategic advice and guidance on irrigation design and modernization approaches that are highly suitable and applicable for Cambodian context in project preparation, including feasibility study, technical surveys and studies, detailed engineering design (DED), etc. In addition, the role is expected to assist the PMU in reviewing and providing technical inputs/ comments on various technical deliverables/ outputs and reports as well as strategic plans and strategies, concept notes and project proposals for emerging investments to ensure that the investments are well in line with MOWRAM’s strategic irrigation investment development roadmap.

- Duties and Responsibilities:

The IDMS is expected to perform the following role but not limited to:

Key Responsibilities:

- Provide overall technical support and inputs across a wide range of areas during the project preparation stage, including technical review of feasibility studies and detailed engineering designs, preparation of TORs for surveys and studies, dam safety assessments, development of project site selection frameworks for feasibility studies and subproject mapping, and contributions to the grant implementation manual.

- Provide policy advice and strategic guidance, and technical support to PMU on all irrigation design and modernization approaches, including opportunities for nature-based design, solutions, sustainable operations and maintenance of the schemes;

- Conduct technical reviews and provide support in the development of key documents — including concept notes, project proposals, strategies, and plans — required for the preparation of the Country Climate Resilience for Sustainable Irrigation and Water Drought and Flood Mitigation Project. This includes reviewing feasibility studies, technical studies and surveys, detailed engineering designs, and other deliverables and outputs submitted by consulting firms and individual consultants;

- Provide recommendations and technical inputs / advice on irrigation related activities by proposing best practices and innovative approaches, including planning, designing and management of irrigation and drainage networks, flood management systems, water resources planning, climate-smart agriculture, water technologies, nature-based solutions, climate risk assessment etc.

- Provide support and technical inputs to the PMU team on key technical issues, including but not limited to project design, scope, locations of investment activities, financing arrangements, climate-smart technologies, water resource management, etc.

- Provide support with preparation of relevant funding proposals and concept notes seeking funding and financial support for new investments as needed.

- Actively participate in technical discussions with relevant representatives of line ministries and departments as well as multi development banks/ development partners / financing partners to discuss work plans and actions related to the ongoing project issues; and

- Perform other tasks such as supporting the advancement of irrigation modernization (i.e., adoption of innovative technologies, remote monitoring and operations, etc.) and farmers’ participation (i.e., enhanced roles of farmers in irrigation management, designing projects to optimize direct and immediate benefits to farmers, etc.) within the project areas as directed by the PMU-MOWRAM.

- Required Qualifications, Skills and Competencies

The qualified candidates must meet the minimum required qualifications as follows:

- Have at least a Master’s degree or higher in water resources and irrigation management and flood risk management (FRM), civil engineering, or related fields;

- Have at least 15 years of work experience in Water Resources Management (WRM) and FRM projects in Cambodia or Southeast Asia countries, and irrigation and hydraulic structure design and construction water use and has been in a similar role at least two project preparatory services or similar activities in Irrigation design and modernization;

- Have focus work experience with international financing institution such as the World Bank, Asian Infrastructure Investment Bank, Asian Development Bank, or similar multilateral financing institutions;

- The consultant will have excellent command of English and strong communication (both writing and speaking skills) and interpersonal skills;

- Being flexible with high capability to meet tight deadlines; and

- Being a good team player, displaying high integrity.

- Supervision and Reporting:

The International Irrigation Design and Modernization Specialist will report to the project manager, working closely with the National Project Management Coordinator under the guidance and direct supervision of the PMU Project Director. There will be four visits, 25 days each. He/she should submit report on each visit. The position is expected to commence in January 2026.

The sub-decree of river basin management was issued by MOWRAM in 2015 to operationalize the Law on Water Resources Management enacted in 2007 which set a framework of IWRM and river basin planning. The legislation is the basis for the RBC.